| Project Name | AdvancedMD |
| --- | --- |
| Product Description | The purpose of AdvancedMD is to provide comprehensive cloud-based software solutions for medical practices, clinics, and healthcare providers. The platform offers a range of tools and services to help medical professionals manage various aspects of their practice. |
| Project Description | <Mission of Project> - Conducted comprehensive testing to verify the quality of the website. <Project Output> - Test Summary Report & Evaluation - Bug/Defect Report |
| Project Type | Testing / Verification |
| Author | PRATIKHYA KUMARI SAHU |
| Total Test Cases | Functionality; 12. UI/UX; 01. Compatibility; 01. Usability; 17. |
| Test cases Status | PASS; 29. FAIL; 02. |
| Project Duration | Start Date; 30-SEP-2026. End Date; 04-Oct-2026. |

TEST SUMMARY REPORT

| OPEN ISSUEs | PRIORITY | ASSIGNED ISSUE | TEST CASES ID | REPORT DATE | STATUS |
| --- | --- | --- | --- | --- | --- |
| 1 | High | QA Team | Tc-04 | 03-Oct-2026 | Unsolved |
| 2 | High | QA Team | Tc-31 | 03-Oct-2026 | Unsolved |